|  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- |
| **growth-enterprise_en** | | | | | | | |
| Petroleum Branch  360-1395 Ellice Ave, Winnipeg, MB R3G 3P2  **T** 204-945-6577 **F** 204-945-0586  [www.manitoba.ca](http://www.manitoba.ca) | | | | | | | |
| **WEEKLY WELL ACTIVITY REPORT** | | | | | | | |
|  |  |  | |  |  | |  |
| PETROLEUM INDUSTRY ACTIVITY REPORT | | | | | | | |
| (January 1/21 – February 15/21) | | | | | | | |
|  |  |  |  | | |  |  |
| **DRILLING ACTIVITY** | **To February 15/21** |  | To February 17/20 | | |  | 2020 Total |
|  |  |  |  | | |  |  |
| Drilling Licences Issued | 7 |  | 27 | | |  | 90 |
| Licences Cancelled | 0 |  | 0 | | |  | 11 |
| Vertical Wells Drilled | 0 |  | 3 | | |  | 7 |
| Horizontal Wells Drilled | 28 |  | 42 | | |  | 76 |
| Stratigraphic Test Holes Drilled | 0 |  | 0 | | |  | 0 |
| Wells Drilled - Total | 28 |  | 45 | | |  | 83 |
| No. of Metres Drilled | 63 075 |  | 96 275 | | |  | 166 777 |
| Wells Re-entered | 0 |  | 0 | | |  | 0 |
| Wells Being Drilled | 0 |  | 1 | | |  | 0 |
| No. of Active Rigs | 2 |  | 3 | | |  | 0 |
| Wells Licenced but Not Spudded | 34 |  | 40 | | |  | 55 |
|  |  |  |  | | |  |  |
| Wells Completed as Potential Oil Wells | 27 |  | 43 | | |  | 80 |
| Wells Abandoned Dry | 0 |  | 0 | | |  | 2 |
| Wells Drilled but Not Completed | 1 |  | 2 | | |  | 0 |
| Other Completions | 0 |  | 0 | | |  | 1 |
|  |  |  |  | | |  |  |
| New Wells on Production | 1 |  | 0 | | |  | 100 |
|  |  |  |  | | |  |  |
| **GEOPHYSICAL ACTIVITY** |  |  |  | | |  |  |
|  |  |  |  | | |  |  |
| Geophysical Programs Licenced | 3 |  | 0 | | |  | 0 |
| Licences Cancelled | 0 |  | 0 | | |  | 0 |
| Kilometers Licenced | 59 |  | 0 | | |  | 0 |
| Kilometers Run | 0 |  | 79 | | |  | 79 |
|  |  |  |  | | |  |  |
|  | **2020** |  | **2019** | | |  |  |
| **OIL PRICES (Average)** | $/m3 ($/bbl) |  | $/m3 ($/bbl) | | |  |  |
|  |  |  |  | | |  |  |
| Month of November | 43 303.27 (48.19) |  | 443.23 (70.43) | | |  |  |
| Month of December | 43 346.19 (55.01) |  | 430.96 (68.48) | | |  |  |
|  |  |  |  | | |  |  |
| **OIL PRODUCTION (M3)** | **2021** |  | **2020** | | |  |  |
| Month of January | 175 733.6 |  | 214 985.5 | | |  |  |

**WEEKLY WELL ACTIVITY REPORT**

**15 February 2021**

|  |  |
| --- | --- |
| Lic. No.: 11457 | Tundra Daly Sinclair Prov. HZNTL B1-30-8-28 (WPM)  UWI: 103.01-30-008-28W1.00  Status: Completing (COMP)  Completing: 05-Feb-2021 |
| Lic. No.: 11459 | Tundra Daly Sinclair Prov. HZNTL D8-30-8-28 (WPM)  UWI: 105.08-30-008-28W1.00  Status: Completing (COMP)  Completing: 10-Feb-2021 |
| Lic. No.: 11460 | Tundra Daly Sinclair Prov. HZNTL D9-30-8-28 (WPM)  UWI: 106.09-30-008-28W1.00  Status: Completing (COMP)  Completing: 09-Feb-2021 |
| Lic. No.: 11461 | Sinclair Unit No. 19 Prov. HZNTL B13-4-9-29 (WPM)  UWI: 103.13-04-009-29W1.00  Status: Moving In Rotary Tools (MIRT)  Moving In Rotary Tools: 15-Feb-2021 |
| Lic. No.: 11469 | Sinclair Unit No. 3 HZNTL A1-1-8-29 (WPM)  UWI: 103.01-01-008-29W1.00  Spud Date: 11-Feb-2021  K.B. Elevation: 506.57 m  Surface Casing: 244.50 mm @ 136.00 m with 6.5 t  Intermediate Casing: 177.80 mm @ 1025.00 m with 20.0 t  Finished Drilling: 15-Feb-2021  Total Depth: 2588.00 m  Status: Waiting On Orders (WOO)  Waiting On Orders: 15-Feb-2021 |
|  |  |
| Lic. No.: 11470 | Ebor Unit No. 3 HZNTL A13-7-9-29 (WPM)  UWI: 102.13-07-009-29W1.00  Spud Date: 11-Feb-2021  K.B. Elevation: 541.22 m  Surface Casing: 244.50 mm @ 135.00 m with 6.5 t  Production Casing: 139.70 mm @ 2464.00 m with 38.0 t  Finished Drilling: 14-Feb-2021  Total Depth: 2476.00 m  Rig Released: 15-Feb-2021 |
|  | Status: Waiting On Service Rig (WOSR)  Waiting On Service Rig: 15-Feb-2021 |
| Lic. No.: 11477 | Tundra Daly Sinclair HZNTL 13-23-9-29 (WPM)  UWI: 102.13-23-009-29W1.00  Finished Drilling: 10-Feb-2021  Total Depth: 2178.50 m  Production Casing: 139.70 mm @ 2178.50 m with 31.8 t |
|  | Rig Released: 11-Feb-2021  Status: Waiting On Service Rig (WOSR)  Waiting On Service Rig: 11-Feb-2021 |
| Lic. No.: 11479 | Tundra Daly Sinclair Prov. HZNTL A9-16-10-28 (WPM)  UWI: 102.09-16-010-28W1.00  Status: Completing (COMP)  Completing: 15-Feb-2021 |
| Lic. No.: 11480 | Tundra Daly Sinclair Prov. HZNTL B9-16-10-28 (WPM)  UWI: 103.09-16-010-28W1.00  Status: Completing (COMP)  Completing: 09-Feb-2021 |
| Lic. No.: 11492 | Tundra Daly Sinclair HZNTL B12-8-10-28 (WPM)  UWI: 104.12-08-010-28W1.00  Finished Drilling: 10-Feb-2021  Total Depth: 2135.00 m  Production Casing: 139.70 mm @ 2135.00 m with 33.0 t  Rig Released: 11-Feb-2021  Status: Waiting On Service Rig (WOSR)  Waiting On Service Rig: 11-Feb-2021 |
|  |  |
| Lic. No.: 11494 | North Virden Scallion Unit No. 1 HZNTL 3-15-11-26 (WPM)  UWI:102.03-15-011-26W1.00  Licence Issued: 12-Feb-2021  Licensee: Corex Resources Ltd  Mineral Rights: Corex Resources Ltd  Contractor: Ensign Drilling Inc. - Rig# 14  Surface Location: 3A-22-11-26  Co-ords: 115.00 m N of S of Sec 22  630.00 m E of W of Sec 22  Grd Elev: 455.70 m  Proj. TD: 2296.00 m (Mississippian)  Field: Virden  Classification: Non Confidential Development  Status: Location(LOC) |
|  |  |
| Lic. No.: 11495 | North Virden Scallion Unit No. 1 HZNTL 12-22-11-26 (WPM)  UWI:102.12-22-011-26W1.00  Licence Issued: 12-Feb-2021  Licensee: Corex Resources Ltd  Mineral Rights: Corex Resources Ltd  Contractor: Ensign Drilling Inc. - Rig# 14  Surface Location: 3B-22-11-26  Co-ords: 120.00 m N of S of Sec 22  540.00 m E of W of Sec 22  Grd Elev: 455.66 m  Proj. TD: 1652.16 m (Mississippian)  Field: Virden  Classification: Non Confidential Development  Status: Location(LOC) |
| Lic. No.: 11496 | North Virden Scallion Unit No. 1 HZNTL 14-22-11-26 (WPM)  UWI:104.14-22-011-26W1.00  Licence Issued: 12-Feb-2021  Licensee: Corex Resources Ltd  Mineral Rights: Corex Resources Ltd  Contractor: Ensign Drilling Inc. - Rig# 14  Surface Location: 3B-22-11-26  Co-ords: 120.00 m N of S of Sec 22  560.00 m E of W of Sec 22  Grd Elev: 455.79 m  Proj. TD: 1937.20 m (Mississippian)  Field: Virden  Classification: Non Confidential Development  Status: Location(LOC) |
|  |  |

|  |  |  |
| --- | --- | --- |
|  |  |  |