|  |  |  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| GovMB_Logo_cmyk

|  |
| --- |
|  |

 |  |  |  |  |  |  |  |  |
|  |  |  |  |  |  |  |  |  |
|  |  |  |  |  |  |  |  |  |
| **Economic Development, Investment, Trade & Natural Resources** |  |  |  |  |  |
| Petroleum Branch |  |  |  |  |  |  |  |  |
| 360-1395 Ellice Ave, Winnipeg, MB R3G 3P2 |  |  |  |  |  |  |  |
| **T** 204-945-6577 **F** 204-945-0586 |  |  |  |  |  |  |  |
| [www.manitoba.ca](http://www.manitoba.ca/) |  |  |  |  |  |  |  |  |
|  |  |  |  |  |  |  |  |  |
| **WEEKLY WELL ACTIVITY REPORT** |
|  |  |  |  |  |  |  |  |  |
| PETROLEUM INDUSTRY ACTIVITY REPORT |
|  |  |  |  |  |  |  |  |  |
|  (January 1/22 -- January 17/22 ) |
|  |  |  |  |  |  |  |  |  |
| **DRILLING ACTIVITY** |  | **To Jan 16/23** |  |  | **To Jan 17/22** |  | **2022 Total** |
|  |  |  |  |  |  |  |  |  |
| Drilling Licences Issued |  |  | 5 |  |  | 2 |  | 222 |
| Licences Cancelled |  |  | 0 |  |  | 0 |  | 11 |
| Vertical Wells Drilled |  |  | 0 |  |  | 0 |  | 7 |
| Horizontal Wells Drilled |  |  | 11 |  |  | 13 |  | 220 |
| Stratigraphic Test Holes Drilled |  | 0 |  |  | 0 |  | 1 |
| Wells Drilled - Total |  |  | 11 |  |  | 13 |  | 228 |
| No. of Metres Drilled |  | 24080 |  | 32043 |  | 503107 |
| Wells Re-entered |  |  | 0 |  |  | 0 |  | 7 |
| Wells Being Drilled |  |  | 3 |  |  | 2 |  | 0 |
| No. of Active Rigs |  |  | 4 |  |  | 5 |  | 0 |
| Wells Licenced but Not Spudded |  | 42 |  |  | 51 |  | 46 |
|  |  |  |  |  |  |  |  |  |
| Wells Completed as Potential Oil Wells |  | 11 |  |  | 12 |  | 221 |
| Wells Abandoned Dry |  |  | 0 |  |  | 0 |  | 1 |
| Wells Drilled but Not Completed  |  | 0 |  |  | 0 |  | 0 |
| Other Completions |  |  | 0 |  |  | 1 |  | 3 |
|  |  |  |  |  |  |  |  |  |
| New Wells on Production |  |  | 0 |  |  | 0 |  | 0 |
|  |  |  |  |  |  |  |  |  |
| **GEOPHYSICAL ACTIVITY** |  |  |  |  |  |  |  |
|  |  |  |  |  |  |  |  |  |
| Geophysical Programs Licenced |  | 0 |  |  | 0 |  | 0 |
| Licences Cancelled |  |  | 0 |  |  | 0 |  | 0 |
| Kilometers Licenced  |  |  | 0 |  |  | 0 |  | 0 |
| Kilometers Run |  |  | 0 |  |  | 0 |  | 0 |
|  |  |  |  |  |  |  |  |  |
|  |  |  | **2022** |  |  | **2021** |  |  |
| **OIL PRICES (Average)** |  | $/M3 | $/BBL |  | $/M3 | $/BBL |  |  |
|  |  |  |  |  |  |  |  |  |
| Month of November  |  | 686.47 | 109.08 |  | 615.98 | 97.88 |  |  |
| Month of December  |  | 596.10 | 94.72 |  | 535.62 | 85.11 |  |  |
|  |  |  |  |  |  |  |  |  |
| **OIL PRODUCTION (M3)** |  | 2022 |  |  | 2021 |  |  |
| Month of December |  | 197182.60 |  | 190124.90 |  |  |

**WEEKLY WELL ACTIVITY REPORT**

**16 January 2023**

|  |  |
| --- | --- |
| Lic. No.: 11706 | Tundra Daly Sinclair HZNTL 7-26-8-29 (WPM)**102.09-25-008-29W1.00 - Leg #1 Revised****100.07-26-008-29W1.02 - Leg #2****100.07-26-008-29W1.02 - Leg #1**Please note revised UWI and Well Name as reflected in As-Drilled**Licenced as: 100.07-26….: 07-26-08-97****Drilled As: 102.09-25….: 09-25-08-29** |
| Lic. No.: 11716 | Virden Roselea Unit No. 2 HZNTL 7-36-10-26 (WPM)UWI: 102.07-36-010-26W1.00 Spud Date: 15-Jan-2023K.B. Elevation: 432.98 mSurface Casing: 244.50 mm @ 152.00 m with 9.0 tStatus: Running Casing (CSG)Running Casing: 16-Jan-2023 |
| Lic. No.: 11717 | Virden Roselea Unit No. 2 Prov. HZNTL A10-36-10-26 (WPM)UWI: 103.10-36-010-26W1.00Intermediate Casing: 177.80 mm @ 709.00 m with 13.0 tFinished Drilling: 10-Jan-2023Total Depth: 1306.00 mRig Released: 10-Jan-2023Status: Completing (COMP)Completing: 12-Jan-2023 |
| Lic. No.: 11819 | Corex Virden HZNTL B8-31-10-25 (WPM)UWI: 104.08-31-010-25W1.00Spud Date: 11-Jan-2023K.B. Elevation: 432.65 mSurface Casing: 244.50 mm @ 141.00 m with 9.0 tIntermediate Casing: 177.80 mm @ 791.00 m with 14.5 tFinished Drilling: 14-Jan-2023Total Depth: 1548.00 mRig Released: 14-Jan-2023Status: Waiting On Service Rig (WOSR)Waiting On Service Rig: 14-Jan-2023 |
|  |  |
| Lic. No.: 11867 | Tundra Waskada HZNTL A2-19-1-25 (WPM)UWI: 102.02-19-001-25W1.00Status: Completing (COMP)Completing: 16-Jan-2023 |
| Lic. No.: 11877 | Tundra Daly Sinclair HZNTL B5-19-10-28 (WPM)UWI: 103.05-19-010-28W1.00Status: Completing (COMP)Completing: 11-Jan-2023 |
| Lic. No.: 11880 | Tundra Daly Sinclair HZNTL B5-7-9-29 (WPM)UWI: 103.05-07-009-29W1.00 Spud Date: 15-Jan-2023K.B. Elevation: 543.70 mSurface Casing: 244.50 mm @ 135.00 m with 7.5 tStatus: Rig Repairs (RIG REP)Rig Repairs: 16-Jan-2023 |
| Lic. No.: 11881 | Tundra Daly Sinclair HZNTL A4-12-10-29 (WPM)UWI: 103.04-12-010-29W1.00Spud Date: 09-Jan-2023K.B. Elevation: 524.51 mSurface Casing: 244.50 mm @ 135.00 m with 6.5 tFinished Drilling: 13-Jan-2023Total Depth: 2165.00 mProduction Casing: 139.70 mm @ 2165.00 m with 31.7 tRig Released: 14-Jan-2023Status: Waiting On Service Rig (WOSR)Waiting On Service Rig: 14-Jan-2023 |
| Lic. No.: 11884 | Sinclair Unit No. 12 HZNTL C4-17-8-28 (WPM)UWI: 105.04-17-008-28W1.00Status: Completing (COMP)Completing: 12-Jan-2023 |
| Lic. No.: 11885 | Sinclair Unit No. 12 Prov. HZNTL C8-16-8-28 (WPM)UWI: 105.08-16-008-28W1.00Finished Drilling: 10-Jan-2023Total Depth: 2272.00 mProduction Casing: 139.70 mm @ 2272.00 m with 34.0 tRig Released: 11-Jan-2023Status: Completing (COMP)Completing: 14-Jan-2023 |
| Lic. No.: 11886 | Tundra Daly Sinclair HZNTL C9-19-8-28 (WPM)UWI: 104.09-19-008-28W1.00Spud Date: 11-Jan-2023K.B. Elevation: 516.18 mSurface Casing: 244.50 mm @ 142.00 m with 7.5 tFinished Drilling: 14-Jan-2023Total Depth: 2352.00 mProduction Casing: 139.70 mm @ 2352.00 m with 33.5 tRig Released: 15-Jan-2023Status: Waiting On Service Rig (WOSR)Waiting On Service Rig: 15-Jan-2023 |
| Lic. No.: 11888 | Waskada Unit No. 16 Prov. HZNTL A11-4-2-25 (WPM)UWI: 104.11-04-002-25W1.00Finished Drilling: 11-Jan-2023Total Depth: 1644.00 mProduction Casing: 139.70 mm @ 1644.00 m with 22.3 tRig Released: 11-Jan-2023Status: Waiting On Service Rig (WOSR)Waiting On Service Rig: 11-Jan-2023 |
| Lic. No.: 11891 | Tundra Waskada HZNTL A1-23-1-24 (WPM)UWI: 102.01-23-001-24W1.00Spud Date: 12-Jan-2023K.B. Elevation: 522.98 mSurface Casing: 219.10 mm @ 144.00 m with 5.5 tFinished Drilling: 16-Jan-2023Total Depth: 2417.00 mProduction Casing: 139.70 mm @ 2417.00 m with 31.5 tRig Released: 16-Jan-2023 |
|  | Status: Waiting On Service Rig (WOSR)Waiting On Service Rig: 16-Jan-2023 |
| Lic. No.: 11893 | Waskada Unit No. 24 HZNTL A12-9-2-25 (WPM)UWI: 103.12-09-002-25W1.00Status: Moving In Rotary Tools (MIRT)Moving In Rotary Tools: 16-Jan-2023 |
| Lic. No.: 11897 | Tundra Daly Sinclair HZNTL B9-31-9-28 (WPM)UWI: 104.09-31-009-28W1.00Spud Date: 14-Jan-2023K.B. Elevation: 524.49 mSurface Casing: 244.50 mm @ 141.00 m with 9.0 tStatus: Drilling Ahead (DR)Drilling Ahead: 16-Jan-2023 |
| Lic. No.: 11901 | Sinclair Unit No. 19 Prov. HZNTL A1-10-9-29 (WPM)UWI: 102.01-10-009-29W1.00Licence Issued: 11-Jan-2023Licensee: Tundra Oil & Gas LimitedMineral Rights: Tundra Oil & Gas LimitedContractor: Ensign Drilling Inc. - Rig# 12Surface Location: 9A-9-9-29Co-ords: 453.36 m N of S of Sec 9 60.00 m W of E of Sec 9Grd Elev: 531.30 mProj. TD: 2526.42 m (Devonian)Field: Daly SinclairClassification: Non Confidential DevelopmentStatus: Location(LOC) |
| Lic. No.: 11902 | Tundra Daly Sinclair Prov. HZNTL 5-30-9-29 (WPM)UWI: 100.05-30-009-29W1.00Licence Issued: 11-Jan-2023Licensee: Tundra Oil and Gas LimitedMineral Rights: Tundra Oil and Gas LimitedContractor: Ensign Drilling Inc. - Rig# 12Surface Location: 5B-29-9-29Co-ords: 480.10 m N of S of Sec 29 50.00 m E of W of Sec 29Grd Elev: 535.07 mProj. TD: 2328.08 m (Mississippian)Field: Daly SinclairClassification: Non Confidential DevelopmentStatus: Location(LOC) |
| Lic. No.: 11903 | Sinclair Unit No. 11 HZNTL 11-35-7-29 (WPM)UWI: 102.11-35-007-29W1.00Licence Issued: 16-Jan-2023Licensee: Tundra Oil & Gas LimitedMineral Rights: Tundra Oil & Gas LimitedContractor: Ensign - Trinidad Drilling Inc. - Rig# 9Surface Location: 12B-34-7-29Co-ords: 738.99 m S of N of Sec 34 119.95 m E of W of Sec 34Grd Elev: 520.79 mProj. TD: 3140.30 m (Devonian)Field: Daly SinclairClassification: Non Confidential DevelopmentStatus: Location(LOC) |
|  |  |

|  |  |  |
| --- | --- | --- |
|  |  |  |