|  |  |  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| GovMB_Logo_cmyk   |  | | --- | |  | |  |  |  |  |  |  |  |  |
|  |  |  |  |  |  |  |  |  |
|  |  |  |  |  |  |  |  |  |
| **Economic Development, Investment, Trade & Natural Resources** | | | |  |  |  |  |  |
| Petroleum Branch |  |  |  |  |  |  |  |  |
| 360-1395 Ellice Ave, Winnipeg, MB R3G 3P2 | |  |  |  |  |  |  |  |
| **T** 204-945-6577 **F** 204-945-0586 | |  |  |  |  |  |  |  |
| [www.manitoba.ca](http://www.manitoba.ca/) |  |  |  |  |  |  |  |  |
|  |  |  |  |  |  |  |  |  |
| **WEEKLY WELL ACTIVITY REPORT** | | | | | | | | |
|  |  |  |  |  |  |  |  |  |
| PETROLEUM INDUSTRY ACTIVITY REPORT | | | | | | | | |
|  |  |  |  |  |  |  |  |  |
| (January 1/23 -- Dec 11/23 ) | | | | | | | | |
|  |  |  |  |  |  |  |  |  |
| **DRILLING ACTIVITY** | |  | **To Dec 11/23** |  |  | **To Dec 12/22** |  | **2022 Total** |
|  |  |  |  |  |  |  |  |  |
| Drilling Licences Issued |  |  | 175 |  |  | 153 |  | 222 |
| Licences Cancelled |  |  | 9 |  |  | 9 |  | 11 |
| Vertical Wells Drilled |  |  | 3 |  |  | 9 |  | 7 |
| Horizontal Wells Drilled |  |  | 154 |  |  | 154 |  | 220 |
| Stratigraphic Test Holes Drilled | |  | 1 |  |  | 1 |  | 1 |
| Wells Drilled - Total |  |  | 158 |  |  | 164 |  | 228 |
| No. of Metres Drilled |  | 352974 | |  | 350895 | |  | 503107 |
| Wells Re-entered |  |  | 0 |  |  | 4 |  | 7 |
| Wells Being Drilled |  |  | 2 |  |  | 2 |  | 0 |
| No. of Active Rigs |  |  | 2 |  |  | 3 |  | 0 |
| Wells Licenced but Not Spudded | |  | 51 |  |  | 42 |  | 46 |
|  |  |  |  |  |  |  |  |  |
| Wells Completed as Potential Oil Wells | |  | 155 |  |  | 158 |  | 221 |
| Wells Abandoned Dry |  |  | 3 |  |  | 3 |  | 1 |
| Wells Drilled but Not Completed | |  | 0 |  |  | 0 |  | 0 |
| Other Completions |  |  | 0 |  |  | 3 |  | 3 |
|  |  |  |  |  |  |  |  |  |
| New Wells on Production |  |  | 0 |  |  | 135 |  | 0 |
|  |  |  |  |  |  |  |  |  |
| **GEOPHYSICAL ACTIVITY** | |  |  |  |  |  |  |  |
|  |  |  |  |  |  |  |  |  |
| Geophysical Programs Licenced | |  | 0 |  |  | 6 |  | 0 |
| Licences Cancelled |  |  | 0 |  |  | 0 |  | 0 |
| Kilometers Licenced |  |  | 0 |  |  | 439.00 |  | 0 |
| Kilometers Run |  |  | 0 |  |  | 55 |  | 0 |
|  |  |  |  |  |  |  |  |  |
|  |  |  | **2023** |  |  | **2022** |  |  |
| **OIL PRICES (Average)** |  | $/M3 | $/BBL | |  | $/M3 | $/BBL | |  |  |
|  |  |  |  |  |  |  |  |  |
| Month of October |  | 656.24 | 104.28 |  | 708.50 | 112.58 |  |  |
| Month of November |  | 586.54 | 93.20 |  | 686.47 | 109.08 |  |  |
|  |  |  |  |  |  |  |  |  |
| **OIL PRODUCTION (M3)** |  |  | **2023** |  |  | **2022** |  |  |
| Month of November |  | 187,690.2 | |  | 187,909.2 | |  |  |

**WEEKLY WELL ACTIVITY REPORT**

**11 December 2023**

|  |  |
| --- | --- |
| Lic. No.: 11840 | Tundra Daly Sinclair HZNTL B8-4-9-28 (WPM)  UWI: 103.08-04-009-28W1.00 |
|  | Finished Drilling: 08-Dec-2023  Total Depth: 2306.00 m  Production Casing: 139.70 mm @ 2306.00 m with 33.0 t  Rig Released: 09-Dec-2023  Status: Waiting On Service Rig (WOSR)  Waiting On Service Rig: 09-Dec-2023 |
| Lic. No.: 11905 | Tundra Waskada HZNTL 11-36-1-25 (WPM)  UWI: 100.11-36-001-25W1.00  Rig Released: 05-Dec-2023 |
|  | Status: Completing (COMP)  Completing: 11-Dec-2023 |
| Lic. No.: 11988 | Corex Daly Sinclair HZNTL A8-17-10-27 (WPM)  UWI: 102.08-17-010-27W1.00  Status: Completing (COMP)  Completing: 05-Dec-2023 |
| Lic. No.: 11990 | Corex Virden HZNTL 13-27-9-25 (WPM)  UWI: 100.13-27-009-25W1.00  Spud Date: 10-Dec-2023  K.B. Elevation: 440.24 m  Surface Casing: 244.50 mm @ 145.00 m with 11.0 t  Status: Drilling Ahead (DR)  Drilling Ahead: 11-Dec-2023 |
| Lic. No.: 11991 | Corex Virden HZNTL 8-27-9-25 (WPM)  UWI: 100.08-27-009-25W1.00  Status: Completing (COMP)  Completing: 07-Dec-2023 |
| Lic. No.: 11992 | Corex Virden HZNTL 14-23-9-25 (WPM)  UWI: 100.14-23-009-25W1.00 |
|  | Finished Drilling: 05-Dec-2023  Total Depth: 1715.00 m  Rig Released: 06-Dec-2023  Status: Completing (COMP)  Completing: 11-Dec-2023 |
| Lic. No.: 11995 | Routledge Unit No. 1 Prov. HZNTL 5-16-9-25 (WPM)  UWI: 103.05-16-009-25W1.00  Spud Date: 06-Dec-2023  K.B. Elevation: 435.69 m  Surface Casing: 244.50 mm @ 143.00 m with 11.0 t  Intermediate Casing: 177.80 mm @ 865.00 m with 19.3t  Finished Drilling: 09-Dec-2023  Total Depth: 1794.00 m  Rig Released: 10-Dec-2023  Status: Completing (COMP)  Completing: 11-Dec-2023 |
|  |  |
| Lic. No.: 12000 | Waskada Unit No. 4 HZNTL 7-23-1-26 (WPM)  UWI: 102.07-23-001-26W1.00  Spud Date: 05-Dec-2023  K.B. Elevation: 468.25 m  Surface Casing: 219.10 mm @ 146.00 m with 6.0 t  Finished Drilling: 08-Dec-2023  Total Depth: 2411.00 m  Production Casing: 139.70 mm @ 2411.00 m with 31.0 t  Rig Released: 09-Dec-2023  Status: Waiting On Service Rig (WOSR)  Waiting On Service Rig: 09-Dec-2023 |
|  |  |
| Lic. No.: 12042 | Melita Pierson HZNTL B4-21-1-27 (WPM)  UWI: 103.04-21-001-27W1.00  Status: Completing (COMP)  Completing: 08-Dec-2023 |
| Lic. No.: 12048 | Waskada Unit No. 19 HZNTL B13-27-1-25 (WPM)  UWI: 104.13-27-001-25W1.00  Spud Date: 09-Dec-2023  K.B. Elevation: 475.38 m  Surface Casing: 219.10 mm @ 143.00 m with 6.0 t  Finished Drilling: 11-Dec-2023  Total Depth: 1573.00 m  Production Casing: 139.70 mm @ 1573.00 m with 21.7 t  Status: Cementing Casing (CMT CSG)  Cementing Casing: 11-Dec-2023 |
| Lic. No.: 12054 | BCX Pierson HZNTL 16-7-3-29 (WPM)  UWI: 100.16-07-003-29W1.00  Spud Date: 07-Dec-2023  K.B. Elevation: 491.52 m  Surface Casing: 244.50 mm @ 159.00 m with 13.5 t  Intermediate Casing: 177.80 mm @ 1181.00 m with 20.0 t  Status: Drilling Ahead (DR)  Drilling Ahead: 11-Dec-2023 |
|  |  |
| Lic. No.: 12056 | Tundra Daly Sinclair HZNTL D9-19-8-28 (WPM)  UWI: 105.09-19-008-28W1.00  ***Please note revision to Report dated 27-Nov-2023***  ***Drilling Contractor: Ensign Drilling Inc. – Rig # 12***  Spud Date: 09-Dec-2023  K.B. Elevation: 515.66 m  Surface Casing: 244.50 mm @ 145.00 m with 7.0 t |
|  | Status: Shut Down For Christmas (SDFC)  Shut Down For Christmas: 11-Dec-2023 |
| Lic. No.: 12069 | Tundra Daly Sinclair HZNTL C4-19-10-28 (WPM)  UWI: 104.04-19-010-28W1.00  Licence Issued: 05-Dec-2023  Licensee: Tundra  Mineral Rights: Tundra  Contractor: Ensign Drilling Inc. - Rig# 12  Surface Location: 4C-20-10-28  Co-ords: 283.95 m N of S of Sec 20  60.00 m E of W of Sec 20  Grd Elev: 516.15 m  Proj. TD: 2239.66 m (Mississippian)  Field: Daly Sinclair  Classification: Non Confidential Development  Status: Location(LOC) |
| Lic. No.: 12070 | Tundra Pierson Prov. HZNTL A15-26-2-29 (WPM)  UWI: 102.15-26-002-29W1.00  Licence Issued: 08-Dec-2023  Licensee: Tundra Oil & Gas Limited  Mineral Rights: Tundra Oil & Gas Limited  Contractor: Ensign Drilling Inc. - Rig# 10  Surface Location: 15D-23-2-29  Co-ords: 110.00 m S of N of Sec 23  474.05 m W of E of Sec 23  Grd Elev: 465.47 m  Proj. TD: 2617.40 m (Triassic)  Field: Pierson  Classification: Non Confidential Development  Status: Location(LOC) |
| Lic. No.: 12071 | Tundra Pierson Prov. HZNTL 16-26-2-29 (WPM)  UWI: 100.16-26-002-29W1.00  Licence Issued: 08-Dec-2023  Licensee: Tundra Oil & Gas Limited  Mineral Rights: Tundra Oil & Gas Limited  Contractor: Ensign Drilling Inc. - Rig# 10  Surface Location: 15D-23-2-29  Co-ords: 110.00 m S of N of Sec 23  434.05 m W of E of Sec 23  Grd Elev: 465.47 m  Proj. TD: 2551.20 m (Triassic)  Field: Pierson  Classification: Non Confidential Development  Status: Location(LOC) |
| Lic. No.: 12072 | Tundra Daly Sinclair HZNTL B1-27-9-29 (WPM)  UWI: 104.01-27-009-29W1.00  Licence Issued: 08-Dec-2023  Licensee: Tundra  Mineral Rights: Tundra  Contractor: Ensign Drilling Inc. - Rig# 12  Surface Location: 1D-28-9-29  Co-ords: 279.03 m N of S of Sec 28  58.50 m W of E of Sec 28  Grd Elev: 531.47 m  Proj. TD: 2335.60 m (Mississippian)  Field: Daly Sinclair  Classification: Non Confidential Development  Status: Location(LOC) |
| Lic. No.: 12073 | Tundra Daly Sinclair HZNTL A1-26-8-28 (WPM)  UWI: 102.01-26-008-28W1.00  Licence Issued: 08-Dec-2023  Licensee: Tundra  Mineral Rights: Tundra  Contractor: Ensign Drilling Inc. - Rig# 12  Surface Location: 1A-35-8-28  Co-ords: 60.00 m N of S of Sec 35  75.05 m W of E of Sec 35  Grd Elev: 459.47 m  Proj. TD: 2267.42 m (Mississippian)  Field: Daly Sinclair  Classification: Non Confidential Development  Status: Location(LOC) |
|  |  |

|  |  |  |
| --- | --- | --- |
|  |  |  |