|  |  |  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| GovMB_Logo_cmyk

|  |
| --- |
|  |

 |  |  |  |  |  |  |  |  |
|  |  |  |  |  |  |  |  |  |
|  |  |  |  |  |  |  |  |  |
| **Economic Development, Investment, Trade & Natural Resources** |  |  |  |  |  |
| Petroleum Branch |  |  |  |  |  |  |  |  |
| 360-1395 Ellice Ave, Winnipeg, MB R3G 3P2 |  |  |  |  |  |  |  |
| **T** 204-945-6577 **F** 204-945-0586 |  |  |  |  |  |  |  |
| [www.manitoba.ca](http://www.manitoba.ca/) |  |  |  |  |  |  |  |  |
|  |  |  |  |  |  |  |  |  |
| **WEEKLY WELL ACTIVITY REPORT** |
|  |  |  |  |  |  |  |  |  |
| PETROLEUM INDUSTRY ACTIVITY REPORT |
|  |  |  |  |  |  |  |  |  |
|  (January 1/24 -- October 21/24 ) |
|  |  |  |  |  |  |  |  |  |
| **DRILLING ACTIVITY** |  | **To Oct 21/24** |  |  | **To Oct 23/23** |  | **2023 Total** |
|  |  |  |  |  |  |  |  |  |
| Drilling Licences Issued |  |  | 139 |  |  | 139 |  | 186 |
| Licences Cancelled |  |  | 12 |  |  | 8 |  | 9 |
| Vertical Wells Drilled |  |  | 2 |  |  | 2 |  | 3 |
| Horizontal Wells Drilled |  |  | 148 |  |  | 127 |  | 159 |
| Stratigraphic Test Holes Drilled |  | 0 |  |  | 1 |  | 1 |
| Wells Drilled - Total |  |  | 150 |  |  | 130 |  | 163 |
| No. of Metres Drilled |  | 362661 |  | 283793 |  | 360387 |
| Wells Re-entered |  |  | 1 |  |  | 0 |  | 0 |
| Wells Being Drilled |  |  | 2 |  |  | 1 |  | 0 |
| No. of Active Rigs |  |  | 2 |  |  | 2 |  | 0 |
| Wells Licenced but Not Spudded |  | 45 |  |  | 47 |  | 61 |
|  |  |  |  |  |  |  |  |  |
| Wells Completed as Potential Oil Wells |  | 149 |  |  | 127 |  | 160 |
| Wells Abandoned Dry |  |  | 2 |  |  | 3 |  | 3 |
| Wells Drilled but Not Completed  |  | 0 |  |  | 0 |  | 0 |
| Other Completions |  |  | 0 |  |  | 0 |  | 0 |
|  |  |  |  |  |  |  |  |  |
| New Wells on Production |  |  | 0 |  |  | 0 |  | 0 |
|  |  |  |  |  |  |  |  |  |
| **GEOPHYSICAL ACTIVITY** |  |  |  |  |  |  |  |
|  |  |  |  |  |  |  |  |  |
| Geophysical Programs Licenced |  | 2 |  |  | 0 |  | 0 |
| Licences Cancelled |  |  | 0 |  |  | 0 |  | 0 |
| Kilometers Licenced  |  |  | 50.31 |  |  | 0.00 |  | 0.00 |
| Kilometers Run |  |  | 0.00 |  |  | 0.00 |  | 0.00 |
|  |  |  |  |  |  |  |  |  |
|  |  |  | **2024** |  |  | **2023** |  |  |
| **OIL PRICES (Average)** |  | $/M3 | $/BBL |  | $/M3 | $/BBL |  |  |
|  |  |  |  |  |  |  |  |  |
| Month of August |  | $602.96 | $95.81 |  | $691.90 | $109.94 |  |  |
| Month of Septmeber |  | $552.75 | $87.83 |  | $746.94 | $118.69 |  |  |
|  |  |  |  |  |  |  |  |  |
| **OIL PRODUCTION (M3)** |  | 2024 |  |  | 2023 |  |  |
| Month of September |  | 195,149.6 |  | 182,698.1 |  |  |

**WEEKLY WELL ACTIVITY REPORT**

**21 October 2024**

|  |  |
| --- | --- |
| Lic. No.: 11963 | Melita Pierson HZNTL B11-17-2-28 (WPM)UWI: 103.11-17-002-28W1.00 - Leg #1Spud Date: 15-Oct-2024K.B. Elevation: 465.80 mFinished Drilling: 18-Oct-2024Total Depth: 1720.00 mRig Released: 19-Oct-2024Surface Casing: 244.50 mm @ 145.00 m with 14.0 tProduction Casing: 139.70 mm @ 1720.00 m with 43.0 tStatus: Waiting On Service Rig (WOSR)Waiting On Service Rig: 19-Oct-2024 |
|  |  |
| Lic. No.: 12181 | Tundra Manson HZNTL 16-15-13-28 (WPM)UWI: 100.16-15-013-28W1.00 - Leg #1Finished Drilling: 15-Oct-2024Total Depth: 2010.00 mRig Released: 15-Oct-2024Surface Casing: 244.50 mm @ 138.00 m with 7.0 tIntermediate Casing: 177.80 mm @ 784.00 m with 16.1 tStatus: Waiting On Service Rig (WOSR)Waiting On Service Rig: 15-Oct-2024 |
|  |  |
| Lic. No.: 12204 | Ewart Unit No. 14 Prov. HZNTL A11-2-8-28 (WPM)UWI: 102.11-02-008-28W1.00 - Leg #1Spud Date: 17-Oct-2024K.B. Elevation: 493.56 mFinished Drilling: 20-Oct-2024Total Depth: 2496.00 mRig Released: 21-Oct-2024Surface Casing: 244.50 mm @ 137.00 m with 7.5 tProduction Casing: 139.70 mm @ 2496.00 m with 37.6 tStatus: Waiting On Service Rig (WOSR)Waiting On Service Rig: 21-Oct-2024 |
|  |  |
| Lic. No.: 12205 | Cromer Unit No. 3 HZNTL 4-14-9-28 (WPM)UWI: 100.04-14-009-28W1.00 - Leg #1Status: Completing (COMP)Completing: 16-Oct-2024 |
| Lic. No.: 12207 | Tundra Deloraine HZNTL 12-32-2-23 (WPM)UWI: 103.12-32-002-23W1.00 - Leg #1Status: Completing (COMP)Completing: 08-Oct-2024 |
| Lic. No.: 12208 | Corex Daly Sinclair HZNTL C4-4-10-28 (WPM)UWI: 105.04-04-010-28W1.00 - Leg #1Spud Date: 16-Oct-2024K.B. Elevation: 509.67 mFinished Drilling: 19-Oct-2024Total Depth: 2360.00 mRig Released: 20-Oct-2024Surface Casing: 244.50 mm @ 150.00 m with 10.5 tProduction Casing: 139.70 mm @ 2360.00 m with 43.0 t |
|  | Status: Waiting On Service Rig (WOSR)Waiting On Service Rig: 20-Oct-2024 |
| Lic. No.: 12210 | Melita Pierson HZNTL 16-28-2-28 (WPM)UWI: 100.16-28-002-28W1.00 - Leg #1Spud Date: 20-Oct-2024K.B. Elevation: 463.30 mSurface Casing: 244.50 mm @ 150.00 m with 14.0 t |
|  | Status: Waiting On Cement (WOC)Waiting On Cement: 21-Oct-2024 |
| Lic. No.: 12212 | Tundra Waskada Prov. HZNTL 7-18-2-25 (WPM)UWI: 100.07-18-002-25W1.00 - Leg #1Finished Drilling: 18-Oct-2024Total Depth: 2548.00 mRig Released: 19-Oct-2024Surface Casing: 219.00 mm @ 142.00 m with 7.0 tProduction Casing: 139.70 mm @ 2548.00 m with 35.0 t |
|  | Status: Waiting On Service Rig (WOSR)Waiting On Service Rig: 19-Oct-2024 |
| Lic. No.: 12215 | Sinclair Unit No. 19 HZNTL 13-23-8-29 (WPM)UWI: 100.13-23-008-29W1.00 - Leg #1Status: Completing (COMP)Completing: 17-Oct-2024 |
| Lic. No.: 12216 | Sinclair Unit No. 6 Prov. HZNTL 13-34-8-29 (WPM)UWI: 102.13-34-008-29W1.00 - Leg #1Status: Completing (COMP)Completing: 19-Oct-2024 |
| Lic. No.: 12217 | Sinclair Unit No. 19 Prov. HZNTL B4-14-9-29 (WPM)UWI: 103.04-14-009-29W1.00 - Leg #1Finished Drilling: 16-Oct-2024Surface Casing: 244.50 mm @ 137.00 m with 7.5 tProduction Casing: 139.70 mm @ 2447.00 m with 37.0 tTotal Depth: 2447.00 mRig Released: 17-Oct-2024 |
|  | Status: Waiting On Service Rig (WOSR)Waiting On Service Rig: 17-Oct-2024 |
| Lic. No.: 12219 | Tundra Virden HZNTL A12-21-11-26 (WPM)UWI: 102.12-21-011-26W1.00 - Leg #1Spud Date: 16-Oct-2024K.B. Elevation: 463.62 mFinished Drilling: 20-Oct-2024Total Depth: 1469.00 mRig Released: 20-Oct-2024Surface Casing: 244.50 mm @ 158.00 m with 12.5 tIntermediate Casing: 177.80 mm @ 782.00 m with 16.1 t |
|  | Status: Waiting On Service Rig (WOSR)Waiting On Service Rig: 20-Oct-2024 |
| Lic. No.: 12224 | Tundra Pierson HZNTL A12-19-1-28 (WPM)UWI: 102.12-19-001-28W1.00 - Leg #1Spud Date: 19-Oct-2024K.B. Elevation: 463.22 mSurface Casing: 219.00 mm @ 141.00 m with 7.0 tStatus: Drilling Ahead (DR)Drilling Ahead: 21-Oct-2024 |
|  |  |
|  |  |

**CERTIFICATES OF ABANDONMENT ISSUED**

|  |  |  |
| --- | --- | --- |
| **Lic. No.** | **Well Name and Location** | **Date Issued** |
|  |  |  |
| 2759 | Border OGL Kirkella 11-19-12-29 (WPM) | 21-Oct-2024 |
| 3407 | Tundra et al Waskada 1-17-2-25 (WPM) | 21-Oct-2024 |
| 5508 | Tundra Whitewater HZNTL 16-5-3-21 (WPM) | 21-Oct-2024 |
| 5523 | Tundra Daly Sinclair Prov. HZNTL 15-30-9-28 (WPM) | 21-Oct-2024 |
| 6101 | Tundra Sinclair Prov. 12-2-8-28 (WPM) | 21-Oct-2024 |
| 6534 | Corex Oak Lake 4-33-9-24 (WPM) | 21-Oct-2024 |
| 6623 | Sinclair Unit No. 19 11-23-8-29 (WPM) | 21-Oct-2024 |
| 6777 | Sinclair Unit No. 19 12-23-8-29 (WPM) | 21-Oct-2024 |
| 6919 | Tundra Sinclair HZNTL 14-1-8-28 (WPM) | 21-Oct-2024 |
| 7820 | Tundra Willen Prov. 11-4-14-28 (WPM) | 21-Oct-2024 |
|  |  |  |

**WELLS RELEASED OFF CONFIDENTIAL**

The following wells were released from confidential during the last week. To obtain well or production data for these wells, please contact Paulette Seymour at (204) 945-6575.

|  |  |  |
| --- | --- | --- |
| **Lic. No.** | **Well Name and Location** | **Field/Pool Code** |
|  |  |  |
| 12046 | Tundra Manson HZNTL 2-9-13-28 (WPM) |  17  |
| 12095 | Tundra Manson Prov. HZNTL 9-11-14-29 (WPM) |  17  |
| 12142 | Corex Daly Sinclair HZNTL C9-22-8-28 (WPM) |  1  |
| 12178 | East Manson Unit No. 7 HZNTL B13-35-12-28 (WPM) |  17  |
| 12187 | Tundra Manson HZNTL A2-9-13-28 (WPM) |  17  |
| 12190 | Tundra Waskada Prov. HZNTL B1-34-2-24 (WPM) |  3  |
| 12199 | Tundra Regent HZNTL 15-2-4-22 (WPM) |  13  |
| 12202 | Sinclair Unit No. 19 HZNTL A4-25-8-29 (WPM) |  1  |
| 12206 | Tundra Daly Sinclair HZNTL 6-26-8-29 (WPM) |  1  |
|  |  |  |