|  |  |  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| GovMB_Logo_cmyk   |  | | --- | |  | |  |  |  |  |  |  |  |  |
|  |  |  |  |  |  |  |  |  |
|  |  |  |  |  |  |  |  |  |
| **Economic Development, Investment, Trade & Natural Resources** | | | |  |  |  |  |  |
| Petroleum Branch |  |  |  |  |  |  |  |  |
| 360-1395 Ellice Ave, Winnipeg, MB R3G 3P2 | |  |  |  |  |  |  |  |
| **T** 204-945-6577 **F** 204-945-0586 | |  |  |  |  |  |  |  |
| [www.manitoba.ca](http://www.manitoba.ca/) |  |  |  |  |  |  |  |  |
|  |  |  |  |  |  |  |  |  |
| **WEEKLY WELL ACTIVITY REPORT** | | | | | | | | |
|  |  |  |  |  |  |  |  |  |
| PETROLEUM INDUSTRY ACTIVITY REPORT | | | | | | | | |
|  |  |  |  |  |  |  |  |  |
| (January 1/25 -- June 23/25) | | | | | | | | |
|  |  |  |  |  |  |  |  |  |
| **DRILLING ACTIVITY** | |  | **To Jun 23/25** |  |  | **To Jun 24/24** |  | **2024 Total** |
|  |  |  |  |  |  |  |  |  |
| Drilling Licences Issued |  |  | 93 |  |  | 80 |  | 195 |
| Licences Cancelled |  |  | 5 |  |  | 7 |  | 13 |
| Vertical Wells Drilled |  |  | 0 |  |  | 1 |  | 3 |
| Horizontal Wells Drilled |  |  | 65 |  |  | 63 |  | 194 |
| Stratigraphic Test Holes Drilled | |  | 0 |  |  | 0 |  | 0 |
| Wells Drilled - Total |  |  | 65 |  |  | 64 |  | 197 |
| No. of Metres Drilled |  | 152678 | |  | 149416 | |  | 471579 |
| Wells Re-entered |  |  | 1 |  |  | 1 |  | 1 |
| Wells Being Drilled |  |  | 4 |  |  | 3 |  | 0 |
| No. of Active Rigs |  |  | 5 |  |  | 3 |  | 0 |
| Wells Licenced but Not Spudded | |  | 76 |  |  | 69 |  | 54 |
|  |  |  |  |  |  |  |  |  |
| Wells Completed as Potential Oil Wells | |  | 65 |  |  | 63 |  | 195 |
| Wells Abandoned Dry |  |  | 0 |  |  | 2 |  | 2 |
| Wells Drilled but Not Completed | |  | 0 |  |  | 0 |  | 0 |
| Other Completions |  |  | 0 |  |  | 0 |  | 1 |
|  |  |  |  |  |  |  |  |  |
| New Wells on Production |  |  | 52 |  |  | 0 |  | 0 |
|  |  |  |  |  |  |  |  |  |
| **GEOPHYSICAL ACTIVITY** | |  |  |  |  |  |  |  |
|  |  |  |  |  |  |  |  |  |
| Geophysical Programs Licenced | |  | 0 |  |  | 0 |  | 2 |
| Licences Cancelled |  |  | 0 |  |  | 0 |  | 0 |
| Kilometers Licenced |  |  | 0.00 |  |  | 0.00 |  | 50.31 |
| Kilometers Run |  |  | 0.00 |  |  | 0.00 |  | 50.31 |
|  |  |  |  |  |  |  |  |  |
|  |  |  | **2025** |  |  | **2024** |  |  |
| **OIL PRICES (Average)** |  | $/M3 | $/BBL | |  | $/M3 | $/BBL | |  |  |
|  |  |  |  |  |  |  |  |  |
| Month of April |  | $517.53 | $82.24 |  | $656.14 | $104.26 |  |  |
| Month of May |  | $0.00 | $0.00 |  | $685.26 | $108.89 |  |  |
|  |  |  |  |  |  |  |  |  |
| **OIL PRODUCTION (M3)** | |  | **2025** |  |  | **2024** |  |  |
| Month of May |  | 197,008.2 | | M3 | 183,339.5 | | M3 |  |

**WEEKLY WELL ACTIVITY REPORT**

**23 June 2025**

|  |  |
| --- | --- |
| Lic. No.: 12283 | Ewart Unit No. 17 Prov. HZNTL A1-16-7-28 (WPM)  UWI: 102.01-16-007-28W1.00 - Leg #1  Status: Completing (COMP)  Completing: 22-Jun-2025 |
| Lic. No.: 12305 | Tundra Daly Sinclair HZNTL B16-31-9-28 (WPM)  UWI: 103.16-31-009-28W1.00 - Leg #1  Status: Moving In Rotary Tools (MIRT)  Moving In Rotary Tools: 23-Jun-2025 |
| Lic. No.: 12308 | Melita Pierson HZNTL A1-23-2-29 (WPM)  UWI: 102.01-23-002-29W1.00 - Leg #1  Finished Drilling: 18-Jun-2025  Total Depth: 1719.00 m  Rig Released: 19-Jun-2025  Surface Casing: 244.50 mm @ 155.00 m with 14.0 t  Production Casing: 139.70 mm @ 1719.00 m with 43.0 t |
|  | Status: Waiting On Service Rig (WOSR)  Waiting On Service Rig: 19-Jun-2025 |
| Lic. No.: 12312 | Tundra Pierson HZNTL 3-15-2-28 (WPM)  UWI: 100.03-15-002-28W1.00 - Leg #1  Status: Completing (COMP)  Completing: 17-Jun-2025 |
| Lic. No.: 12315 | Tundra Daly Sinclair HZNTL A13-9-9-28 (WPM)  UWI: 103.13-09-009-28W1.00 - Leg #1  Spud Date: 18-Jun-2025  K.B. Elevation: 482.68 m  Finished Drilling: 21-Jun-2025  Total Depth: 2116.00 m  Rig Released: 22-Jun-2025  Surface Casing: 244.50 mm @ 138.00 m with 11.0 t  Production Casing: 139.70 mm @ 2116.00 m with 25.0 t  Status: Waiting On Service Rig (WOSR)  Waiting On Service Rig: 22-Jun-2025 |
|  |  |
| Lic. No.: 12319 | Tundra Daly Sinclair HZNTL 1-12-10-29 (WPM)  UWI: 100.01-12-010-29W1.00 - Leg #1  Spud Date: 16-Jun-2025  K.B. Elevation: 524.54 m  Finished Drilling: 19-Jun-2025  Total Depth: 2300.00 m  Rig Released: 20-Jun-2025  Surface Casing: 244.50 mm @ 150.00 m with 7.5 t  Production Casing: 139.70 mm @ 2300.00 m with 28.0 t  Status: Waiting On Service Rig (WOSR)  Waiting On Service Rig: 20-Jun-2025 |
|  |  |
| Lic. No.: 12324 | Melita Pierson HZNTL 2-23-2-29 (WPM)  UWI: 102.02-23-002-29W1.00 - Leg #1  Spud Date: 19-Jun-2025  K.B. Elevation: 470.20 m  Surface Casing: 244.50 mm @ 145.00 m with 14.0 t |
|  | Status: Drilling Ahead (DR)  Drilling Ahead: 23-Jun-2024 |
| Lic. No.: 12325 | Tundra Pierson HZNTL 7-17-2-28 (WPM)  UWI: 100.07-17-002-28W1.00 - Leg #1  Status: Completing (COMP)  Completing: 19-Jun-2025 |
| Lic. No.: 12342 | Tundra Daly Sinclair HZNTL 4-7-10-28 (WPM)  UWI: 102.04-07-010-28W1.00 - Leg #1  Spud Date: 20-Jun-2025  K.B. Elevation: 520.84 m  Surface Casing: 244.50 mm @ 150.00 m with 7.5 t |
|  | Status: Drilling Ahead (DR)  Drilling Ahead: 23-Jun-2025 |
| Lic. No.: 12345 | Tundra Pierson HZNTL 5-3-3-28 (WPM)  UWI: 100.05-03-003-28W1.00 - Leg #1  Spud Date: 16-Jun-2025  K.B. Elevation: 465.01 m  Surface Casing: 244.50 mm @ 137.00 m with 7.5 t  Intermediate Casing: 139.70 mm @ 1096.00 m with 19.0 t |
|  | Status: Drilling Ahead (DR)  Drilling Ahead: 23-Jun-2025 |
| Lic. No.: 12347 | BCX Pierson Prov. HZNTL A8-18-3-29 (WPM)  UWI: 102.08-18-003-29W1.00 - Leg #1  Status: Drilling Ahead (DR)  Drilling Ahead: 23-Jun-2025 |
| Lic. No.: 12357 | Tundra Pierson HZNTL A7-17-2-28 (WPM)  UWI: 102.07-17-002-28W1.00 - Leg #1  Rig Released: 16-Jun-2025  Status: Waiting On Service Rig (WOSR)  Waiting On Service Rig: 17-Jun-2025 |
|  |  |
| Lic. No.: 12358 | Tundra South Reston HZNTL A4-14-6-27 (WPM)  UWI: 103.04-14-006-27W1.00 - Leg #1  Finished Drilling: 16-Jun-2025  Total Depth: 2074.00 m  UWI: 100.03-14-006-27W1.02 - Leg #2 |
|  | Finished Drilling: 17-Jun-2025  Total Depth: 1873.00 m  Kick-Off Date: 16-Jun-2025  Kick-Off Point: 1354 |
|  | Rig Released: 18-Jun-2025 |
|  | Status: Waiting On Service Rig (WOSR)  Waiting On Service Rig: 18-Jun-2025 |
| Lic. No.: 12386 | Sinclair Unit No. 19 HZNTL A16-26-8-29 (WPM)  UWI:103.16-26-008-29W1.00  Sinclair Unit No. 19 HZNTL A16-26-08-29 (WPM)  Licence Issued: 19-Jun-2025  Licensee: Tundra Oil and Gas Limited  Mineral Rights: Tundra Oil and Gas Limited  Contractor: Ensign - Trinidad Drilling Inc. - Rig# 9  Surface Location: 13C-26-8-29  Co-ords: 162.03 m S of N of Sec 26  80.00 m E of W of Sec 26  Grd Elev: 517.05 m  Proj. TD: 2334.90 m (Devonian)  Field: Daly Sinclair  Classification: Non Confidential Development  Status: Location(LOC) |
| Lic. No.: 12387 | North Virden Scallion Unit No. 1 HZNTL A5-25-11-26 (WPM)  UWI:103.05-25-011-26W1.00  North Virden Scallion Unit No. 1 HZNTL A05-25-11-26 (WPM)  Licence Issued: 19-Jun-2025  Licensee: Corex Resources Ltd.  Mineral Rights: Corex Resources Ltd.  Contractor: Ensign Drilling Inc. - Rig# 12  Surface Location: 6A-26-11-26  Co-ords: 517.60 m N of S of Sec 26  605.00 m E of W of Sec 26  Grd Elev: 453.08 m  Proj. TD: 1895.63 m (Mississippian)  Field: Virden  Classification: Non Confidential Development  Status: Location(LOC) |
| Lic. No.: 12388 | Corex Virden HZNTL 8-5-10-25 (WPM)  UWI:100.08-05-010-25W1.00  Corex Virden HZNTL 08-05-10-25 (WPM)  Licence Issued: 19-Jun-2025  Licensee: Corex Resources Ltd.  Mineral Rights: Corex Resources Ltd.  Contractor: Ensign Drilling Inc. - Rig# 12  Surface Location: 15D-32-9-25  Co-ords: 159.90 m S of N of Sec 32  510.05 m W of E of Sec 32  Grd Elev: 434.26 m  Proj. TD: 1552.18 m (Mississippian)  Field: Virden  Classification: Non Confidential Development  Status: Location(LOC) |
| Lic. No.: 12389 | Tundra South Reston HZNTL B4-13-6-27 (WPM)  UWI:103.04-13-006-27W1.00  UWI:102.03-13-006-27W1.02  Tundra South Reston HZNTL B04-13-06-27 (WPM)  Licence Issued: 19-Jun-2025  Licensee: Tundra Oil & Gas Limited  Mineral Rights: Tundra Oil & Gas Limited  Contractor: Ensign Drilling Inc. - Rig# 10  Surface Location: 2A-13-6-27  Co-ords: 60.00 m N of S of Sec 13  575.00 m W of E of Sec 13  Grd Elev: 440.32 m  Proj. TD: 1778.50 m (Mississippian)  Area: Other Areas  Classification: Non Confidential Development  Status: Location(LOC) |
| Lic. No.: 12390 | Corex Daly Sinclair HZNTL B8-17-10-27 (WPM)  UWI:103.08-17-010-27W1.00  Corex Daly Sinclair HZNTL B08-17-10-27 (WPM)  Licence Issued: 20-Jun-2025  Licensee: Corex Resources Ltd.  Mineral Rights: Corex Resources Ltd.  Contractor: Ensign Drilling Inc. - Rig# 12  Surface Location: 1D-18-10-27  Co-ords: 240.00 m N of S of Sec 18  200.00 m W of E of Sec 18  Grd Elev: 489.64 m  Proj. TD: 2558.50 m (Mississippian)  Field: Daly Sinclair  Classification: Non Confidential Development  Status: Location(LOC) |
| Lic. No.: 12391 | Goodlands Unit No. 2 HZNTL 4-3-1-24 (WPM)  UWI:100.04-03-001-24W1.00  Goodlands Unit No. 2 HZNTL 04-03-01-24 (WPM)  Licence Issued: 20-Jun-2025  Licensee: Tundra Oil & Gas Limited  Mineral Rights: Tundra Oil & Gas Limited  Contractor: Ensign Drilling Inc. - Rig# 10  Surface Location: 13C-3-1-24  Co-ords: 60.00 m S of N of Sec 3  60.00 m E of W of Sec 3  Grd Elev: 512.48 m  Proj. TD: 2347.30 m (Triassic)  Field: Waskada  Classification: Non Confidential Development  Status: Location(LOC) |
| Lic. No.: 12392 | Corex Daly Sinclair HZNTL A13-19-10-27 (WPM)  UWI:102.13-19-010-27W1.00  Corex Daly Sinclair HZNTL A13-19-10-27 (WPM)  Licence Issued: 20-Jun-2025  Licensee: Corex Resources Ltd.  Mineral Rights: Corex Resources Ltd.  Contractor: Ensign Drilling Inc. - Rig# 12  Surface Location: 13D-18-10-27  Co-ords: 94.93 m S of N of Sec 18  225.00 m E of W of Sec 18  Grd Elev: 492.83 m  Proj. TD: 2280.84 m (Mississippian)  Field: Daly Sinclair  Classification: Non Confidential Development  Status: Location(LOC) |
| Lic. No.: 12393 | Ewart Unit No. 16 HZNTL B4-5-9-28 (WPM)  UWI:103.04-05-009-28W1.00  Ewart Unit No. 16 HZNTL B04-05-09-28 (WPM)  Licence Issued: 20-Jun-2025  Licensee: Tundra Oil & Gas Limited  Mineral Rights: Tundra Oil & Gas Limited  Contractor: Ensign Drilling Inc. - Rig# 10  Surface Location: 8A-5-9-28  Co-ords: 502.67 m N of S of Sec 5  88.00 m W of E of Sec 5  Grd Elev: 492.81 m  Proj. TD: 2261.30 m (Mississippian)  Field: Daly Sinclair  Classification: Non Confidential Development  Status: Location(LOC) |
|  |  |

**CERTIFICATES OF ABANDONMENT ISSUED**

|  |  |  |
| --- | --- | --- |
| **Lic. No.** | **Well Name and Location** | **Date Issued** |
|  |  |  |
| 10331 | Tundra South Linklater 6-13-6-28 (WPM) | 23-Jun-2025 |
|  |  |  |

**WELLS RELEASED OFF CONFIDENTIAL**

The following wells were released from confidential during the last week.

|  |  |  |
| --- | --- | --- |
| **Lic. No.** | **Well Name and Location** | **Field/Pool Code** |
|  |  |  |
| 12308 | Melita Pierson HZNTL A1-23-2-29 (WPM) | 7 |
|  |  |  |